# Weekly Report

# Project Details

| Project Title: CiviCare - Smart Municipal Governance System |  |  |
| --- | --- | --- |
| Student Names and Roll No: HENIL PATEL (23CS065), MEET PATEL (23CS068) |  |  |
| Project Mentor(s): Dhara Solanki and Atmiya Patel |  |  |
| Academic Mentor | Week Number: | 3 |
| Dhara Solanki and Atmiya Patel | Reporting Period: |  |

Weekly Objectives (2 Marks)

- Develop secure Registration and Login pages with proper form validation.

- Implement secure session management to keep users logged in.

- Create the Landing Page to route users to authentication or dashboards.

Tasks Completed (3 Marks)

- Built the Login and Register pages using form handling libraries for input validation.

- Implemented backend routes to handle user credentials and encrypt passwords for security.

- Created a responsive Landing Page with a navigation bar, hero section, and services guide.

Work Progress (3 Marks)

- Users can successfully create accounts, and their passwords are encrypted in the database.

- On successful login, a secure token is generated and stored in the browser to maintain the session.

- Protected routes are set up so unauthenticated users are redirected to the login page.

Challenges Faced

- Challenge: Handling session timeouts and implementing a proper logout function.

Solution: We implemented logic to clear local storage tokens upon clicking logout.

- Challenge: The navigation bar did not update immediately after logging in.

Solution: We used global state management to refresh the interface instantly upon authentication.

- Challenge: Ensuring the login forms looked good on mobile devices.

Solution: We applied responsive design principles to adjust form widths on smaller screens.

Learnings and Skills Acquired (2 Marks)

- Learned API integration with React and Flask.

- Improved MongoDB CRUD operations.

- Understood role-based routing logic.

Plan for Next Week

- Develop the core "File a Complaint" feature.

- Implement file upload functionality for evidence (Images and PDFs).

- Create backend models for Complaint storage.

Remarks from Mentors

- Academic Mentor's Feedback:

| Student Signature | Academic Mentor Sign |
| --- | --- |
| HENIL PATEL: MEET PATEL: | Out of 10 Marks- ______ |

Note:

- Please attached supporting documents of work done as annexure.

- Upload Sign Report on Microsoft Teams