# Weekly Report

# Project Details

| Project Title: CiviCare - Smart Municipal Governance System |  |  |
| --- | --- | --- |
| Student Names and Roll No: HENIL PATEL (23CS065), MEET PATEL (23CS068) |  |  |
| Project Mentor(s): Dhara Solanki and Atmiya Patel |  |  |
| Academic Mentor | Week Number: | 4 |
| Dhara Solanki and Atmiya Patel | Reporting Period: |  |

Weekly Objectives (2 Marks)

- Create the Complaint Submission Form with fields for Title, Description, and Category.

- Enable users to upload image or document evidence to support their complaints.

- Store complaint data and file references securely in the database.

Tasks Completed (3 Marks)

- Developed the "Report Issue" user interface with a multi-step form wizard.

- Configured the server to accept file uploads and save them to a dedicated directory.

- Implemented frontend checks to ensure files are valid image types and within size limits.

Work Progress (3 Marks)

- Users can now submit a full complaint with detailed text and an attached image.

- The backend assigns a unique ID and a default status of "Pending" to every new complaint.

- File paths are correctly stored in the database, allowing the system to retrieve images later.

Challenges Faced

- Challenge: Large file uploads were causing server timeouts or memory issues.

Solution: We optimized the server configuration to handle larger data streams efficiently.

- Challenge: Ensuring data security when users upload files.

Solution: We implemented filename sanitization to prevent malicious file execution.

- Challenge: Displaying a preview of the selected image before submission.

Solution: We used JavaScript to read the local file and display a thumbnail preview.

Learnings and Skills Acquired (2 Marks)

- Handling complex form data transmission including binary files.

- Secure file handling and input/output operations in Python.

- Asynchronous programming to handle data submissions without freezing the page.

Plan for Next Week

- Develop the User Dashboard to view submission history.

- Implement filtering and status tracking for complaints.

- Design individual Complaint Detail views.

Remarks from Mentors

- Academic Mentor's Feedback:

| Student Signature | Academic Mentor Sign |
| --- | --- |
| HENIL PATEL: MEET PATEL: | Out of 10 Marks- ______ |

Note:

- Please attached supporting documents of work done as annexure.

- Upload Sign Report on Microsoft Teams