# Weekly Report

# Project Details

| Project Title: CiviCare - Smart Municipal Governance System |  |  |
| --- | --- | --- |
| Student Names and Roll No: HENIL PATEL (23CS065), MEET PATEL (23CS068) |  |  |
| Project Mentor(s): Dhara Solanki and Atmiya Patel |  |  |
| Academic Mentor | Week Number: | 5 |
| Dhara Solanki and Atmiya Patel | Reporting Period: |  |

Weekly Objectives (2 Marks)

- Develop the "My Complaints" dashboard to list all user-submitted grievances.

- Implement dynamic status badges (Pending, Resolved, Rejected) for visual feedback.

- Create a "Complaint Detail" view to show full information for a specific item.

Tasks Completed (3 Marks)

- Fetched user-specific complaints from the backend using the logged-in user's ID.

- Designed a card-based layout to display complaint summaries neatly.

- Added color-coded badges: Yellow for Pending, Green for Resolved, and Red for Rejected.

Work Progress (3 Marks)

- The Dashboard is fully functional and automatically updates when a new complaint is filed.

- Users can click on a card to navigate to a detailed view showing the attached evidence image.

- Implemented a search bar to allow users to filter their complaints by keyword.

Challenges Faced

- Challenge: The dashboard became slow when a user had many complaints.

Solution: We optimized the database queries to fetch data more efficiently.

- Challenge: The "Back" button sometimes didn't return to the correct previous page.

Solution: We improved the browser history management within the app routing.

- Challenge: Improving the layout when descriptions were very long or very short.

Solution: We implemented text truncation and standardized card heights.

Learnings and Skills Acquired (2 Marks)

- Fetching data from APIs when a component loads.

- Conditional rendering to show loading spinners while waiting for data.

- Passing data effectively between different parts of the application.

Plan for Next Week

- Build the Admin Dashboard for grievance management.

- Implement functionality for Admins to change complaint statuses.

- Create summary statistics widgets.

Remarks from Mentors

- Academic Mentor's Feedback:

| Student Signature | Academic Mentor Sign |
| --- | --- |
| HENIL PATEL: MEET PATEL: | Out of 10 Marks- ______ |

Note:

- Please attached supporting documents of work done as annexure.

- Upload Sign Report on Microsoft Teams