# Weekly Report

# Project Details

| Project Title: CiviCare - Smart Municipal Governance System |  |  |
| --- | --- | --- |
| Student Names and Roll No: HENIL PATEL (23CS065), MEET PATEL (23CS068) |  |  |
| Project Mentor(s): Dhara Solanki and Atmiya Patel |  |  |
| Academic Mentor | Week Number: | 6 |
| Dhara Solanki and Atmiya Patel | Reporting Period: |  |

Weekly Objectives (2 Marks)

- Create the Admin Dashboard to view complaints from all users across the city.

- Implement specific actions for Admins: "Approve/Resolve" and "Reject".

- Add a statistical overview (Total Complaints vs. Resolved) at the top of the dashboard.

Tasks Completed (3 Marks)

- Developed the Admin Dashboard with a verification check to ensure only admins can access it.

- Built API endpoints allowing admins to update the status field in the database.

- Implemented "Reject" functionality where Admins must provide a reason for rejection.

Work Progress (3 Marks)

- Admins can view a global list of complaints and filter them by status.

- The "Resolve" button successfully updates the database and the User Dashboard reflects the change instantly.

- Added a secure "Admin Login" route separate from standard users.

Challenges Faced

- Challenge: Preventing standard users from accessing the admin panel via the URL.

Solution: We implemented Role-Based Access Control to verify user permissions on every request.

- Challenge:  Avoiding conflicts if two admins try to update the same complaint.

Solution: We added checks to refresh the data before applying updates.

- Challenge: Displaying a large amount of tabular data clearly.

Solution:  We implemented pagination to break the list into manageable pages.

Learnings and Skills Acquired (2 Marks)

- Implementing Role-Based Access Control (RBAC).

- Managing complex data tables and sorting algorithms.

- performing Create, Read, Update, Delete (CRUD) operations for status modification.

Plan for Next Week

- Integrate the AI Analysis Module using Python.

- Automate "Priority Scoring" based on complaint text.

- Add data visualization charts.

Remarks from Mentors

- Academic Mentor's Feedback:

| Student Signature | Academic Mentor Sign |
| --- | --- |
| HENIL PATEL: MEET PATEL: | Out of 10 Marks- ______ |

Note:

- Please attached supporting documents of work done as annexure.

- Upload Sign Report on Microsoft Teams