# Weekly Report

# Project Details

| Project Title: CiviCare - Smart Municipal Governance System |  |  |
| --- | --- | --- |
| Student Names and Roll No: HENIL PATEL (23CS065), MEET PATEL (23CS068) |  |  |
| Project Mentor(s): Dhara Solanki and Atmiya Patel |  |  |
| Academic Mentor | Week Number: | 7 |
| Dhara Solanki and Atmiya Patel | Reporting Period: |  |

Weekly Objectives (2 Marks)

- Integrate the Python AI script to analyze complaint descriptions during submission.

- Automatically assign a "Priority Score" and "Category" based on keywords.

- Visualize system data using charts on the Admin Dashboard.

Tasks Completed (3 Marks)

- Developed an analytics module using Natural Language Processing (NLP) to detect urgent keywords.

- Connected the AI analysis to the complaint submission process to process data before saving.

- Integrated a charting library to display a Bar Chart of complaints per department.

Work Progress (3 Marks)

- The system now automatically tags complaints as High, Medium, or Low priority without manual input.

- Admin Dashboard displays an "Impact Analysis" section for each complaint.

- The Category Distribution chart provides admins with a quick visual overview of city issues.

Challenges Faced

- Challenge: The AI processing script slowed down the submission process.

Solution: We optimized the Python script to run faster and strictly on essential text.

- Challenge: Handling cases where the AI failed to identify any keywords.

Solution: We implemented a default fallback mechanism to assign "Medium" priority.

- Challenge: Making the charts resize correctly on mobile screens.

Solution: We used a responsive container for the charts that adapts to screen width.

Learnings and Skills Acquired (2 Marks)

- Integrating Machine Learning logic into a web application backend.

- Best practices for data visualization and dashboard design.

- Optimizing script performance for real-time processing.

Plan for Next Week

- Implement the Emergency Response Team workflow.

- Allow Admins to assign specific supervisors to complaints.

- Create the database models for Teams.

Remarks from Mentors

- Academic Mentor's Feedback:

| Student Signature | Academic Mentor Sign |
| --- | --- |
| HENIL PATEL: MEET PATEL: | Out of 10 Marks- ______ |

Note:

- Please attached supporting documents of work done as annexure.

- Upload Sign Report on Microsoft Teams