# Weekly Report

# Project Details

| Project Title: CiviCare - Smart Municipal Governance System |  |  |
| --- | --- | --- |
| Student Names and Roll No: HENIL PATEL (23CS065), MEET PATEL (23CS068) |  |  |
| Project Mentor(s): Dhara Solanki and Atmiya Patel |  |  |
| Academic Mentor | Week Number: | 8 |
| Dhara Solanki and Atmiya Patel | Reporting Period: |  |

Weekly Objectives (2 Marks)

- Define "Emergency Team" roles (Fire, Medical, Police) in the database.

- Create an interface for Admins to assign specific complaints to these teams.

- Update the complaint status lifecycle to include an "Assigned" state.

Tasks Completed (3 Marks)

- Created a script to populate the database with default response teams.

- Built an "Assign Team" dropdown menu in the Complaint Detail view for Admins.

- Updated the backend logic to link a specific Team ID to a Complaint.

Work Progress (3 Marks)

- High-priority complaints can now be routed directly to the Fire or Police department.

- The status automatically changes to "In Progress" once a team is assigned.

- Supervisors can view tasks assigned specifically to their team.

Challenges Faced

- Challenge: Managing the complex relationship between Complaints, Teams, and Supervisors.

Solution: We refined the database schema to strictly link teams to complaints.

- Challenge: Ensuring a complaint isn't assigned to multiple teams at once.

Solution: We added validation logic to prevent double assignments.

- Challenge: Handling errors if a team was deleted or unavailable.

Solution: We implemented soft-delete logic to keep team records for history.

Learnings and Skills Acquired (2 Marks)

- Relational database modeling for hierarchical data.

- Building interactive user interface elements like modals.

- Designing automated business workflows.

Plan for Next Week

- Implements Email Verification and Notifications.

- Ensure the system sends alerts on status changes.

- Fix connectivity issues so the app works on local networks.

Remarks from Mentors

- Academic Mentor's Feedback:

| Student Signature | Academic Mentor Sign |
| --- | --- |
| HENIL PATEL: MEET PATEL: | Out of 10 Marks- ______ |

Note:

- Please attached supporting documents of work done as annexure.

- Upload Sign Report on Microsoft Teams